CS 480

Project Plan Summary

Document Control

Document Information

| © | Information |
| --- | --- |
| Document Owner | Moogle Gaps |
| Issue Date | 1/8/2026 |
| Last Saved Date | 1/15/2026 |
| File Name | Project_Plan_Summary.docx |

Document History

| Version | Issue Date | Changes |
| --- | --- | --- |
| 1.0 | 1/8/2026 | Sections 1-3, Pages 2-7 |

Table of Contents

1	Introduction	2

1.1	Purpose	2

1.2	Scope of the project	2

1.3	Glossary	2

1.4	References	3

2	Project Plan	3

2.1	Schedule	3

2.2	Milestones	3

2.3	Phases	4

2.4	Tasks, Effort and Duration for each Phase	4

2.5	Resources	5

2.6	Assumptions	6

2.7	Constraints	6

3	Risks	6

# Introduction

## Purpose

This document contains the basic information, outline, schedule, and plan for a project. The project will create an application that visually and textually provides driving directions between two U.S. cities.

## Scope of the project

Creating an application that will assist users with driving navigation. The application will display the user’s current location upon start. The application can provide navigation as well as display a graphical route for up to two cities provided by the user.

| In Scope | Not in Scope |
| --- | --- |
| The initial screen shows a map of the user’s current location | Live updates and rerouting capabilities |
| Locates cities based on accepted user input | Navigation between locations that aren’t cities |
| Provides accurate navigation between two given cities. | Navigation between more than two locations |
| Displays a graphic representation of routing between two cities | Navigation to cities outside of the US |
| Users may create accounts using a username and password | Walking/biking directions |
| Account information is encrypted for security | Offline functionality |
| Users may login to previously created accounts | Public transportation routes |
| Users may save up to 5 favourite routes |  |
| Saved routes may be accessed later |  |

## Glossary

API (Application Programming Interface): A set of protocols and tools for building software applications.

Favorite Routes: User-saved preferred routes that can be quickly accessed.

Route Calculation: The process of determining the optimal driving path between two points.

Route Visualization: Graphical representation of a calculated route, showing the path between origin and destination cities.

User Authentication: Security process that verifies user identity.

Entity Relationship Diagram (ERD): A visual blueprint showing how different pieces of data relate to each other within a system. It uses symbols to map entities, their attributes, and the connections between them.

System Design: The process of defining architecture, components, modules, interfaces, and overall structure of a system to meet specified requirements.

Activity Diagram: Graphical representation that helps visualize workflows, processes, or activities within a system.

Sequence Diagram: Interaction diagram that visually maps the interactions between objects in a sequential order.

System Architecture: The conceptual model that defines the structure, behaviour, and views of a system.

UML Class Diagram: Represents the system’s classes, attributes, methods, and relationships, providing a clear view of its architecture.

Data Dictionary: Table containing information on each data element in the system. Includes what table or class the data is in, the name of the data, the data type, and a description of the data.

User Interface: The space where the user interacts with the system, usually graphical or command based.

Input Data: Data or information given to the system or part of the system from sources like a user or an outside system.

Output Data: Data or information the system gives to a user or outside system after calculations usually using the input data.

## References

Google Maps API - https://developers.google.com/maps

# Project Plan

## Schedule

## Milestones

| Milestone | Description | Delivery Date |
| --- | --- | --- |
| Project Plan | Initial project plan completed. | 1/16/2026 |
| Updated Project Plan | Revised project plan completed. | 1/23/2026 |
| Software Requirements Specification (SRS) | Initial SRS completed. | 2/6/2026 |
| Updated SRS | Revised SRS completed. | 2/13/2026 |
| Design Document | Software design document completed. | 2/27/2026 |
| Test Plan | Define the test cases and complete testing plan. | 3/6/2026 |
| Implementation | All requirements successfully implemented and functional. | 3/13/2026 |
| Test Report | All test cases ran and documented. | 3/13/2026 |
| Presentation | Project presentation complete. | 3/16/2026 |

## Phases

| Phase | Description© |
| --- | --- |
| Project Initiation | Initial team meetings where communication channels are established and meeting times/locations are planned. |
| Project Plan | The project is planned and documented. The project plan includes the project’s phases/milestones, risks, resources/tasks, and purpose. |
| Updated Project Plan | Revise project plan based on initial feedback. |
| Software Requirements Specification (SRS) | Working with stakeholders to develop a detailed SRS report. This report will include the project’s functional and non-functional requirements, design constraints, user interface, schedule, and budget. |
| Updated SRS | Revise SRS based on initial feedback. |
| Design Document | A Design Document is created which describes the system design and describes the data design of the project. The system design portion of the document includes information about the system architecture, activity diagram, sequence diagram, input and output data, and user interfaces. The data design portion of the document includes an ERD (if the project requires a database), a class diagram, a data dictionary, and an API data table. |
| Test Plan | A Test Plan is created which clearly defines all test cases required to validate all requirements, states the management of defects found from running test cases, and includes a traceability matrix to map each test to the appropriate design component, requirement, and use case. |
| Implementation | Implementation of all requirements defined in the previous phases will be completed. An Implementation Plan document is created including the defined system requirements, execution, and a step-by-step guide for executing the task. |
| Test Report | A Test Report is created which summarizes the overall results of the Tests from the Test Plan, records the test results for each test case, lists each defect, and includes an updated traceability matrix. |
| Presentation | A presentation is created for the project. The presentation will be built to be presented in a 15-minute time-period which will be presented during the week 03/15/2026-03/21/2026. |

## Tasks, Effort and Duration for each Phase

| Phase | Effort (hours) | Duration (days) |
| --- | --- | --- |
| Project Plan | 45 | 6 |
| Updated Project Plan | 30 | 6 |
| SRS | 40 | 12 |
| Updated SRS | 36 | 6 |
| Design Document | 30 | 11 |
| Test Plan | 20 | 6 |
| Implementation | 62 | 6 |
| Test Report | 12 | 3 |
| Presentation | 12 | 2 |

## Resources

| Phase | Team Member© | Tasks | Effort (hours) |
| --- | --- | --- | --- |
| Project Plan | Alan | 3 | 7 |
|  | Cruz | 3 | 7 |
|  | Esther | 5 | 7 |
|  | Harrison | 5 | 7 |
|  | Max | 4 | 10 |
|  | Parker | 3 | 7 |
| Updated Project Plan | Alan | 3 | 5 |
|  | Cruz | 3 | 5 |
|  | Esther | 3 | 5 |
|  | Harrison | 3 | 5 |
|  | Max | 3 | 5 |
|  | Parker | 3 | 5 |
| Software Requirements Specification (SRS) | Alan | 4 | 5 |
|  | Cruz | 6 | 8 |
|  | Esther | 5 | 6 |
|  | Harrison | 6 | 8 |
|  | Max | 6 | 8 |
|  | Parker | 4 | 5 |
| Updated SRS | Alan | 3 | 5 |
|  | Cruz | 4 | 7 |
|  | Esther | 4 | 7 |
|  | Harrison | 4 | 7 |
|  | Max | 3 | 5 |
|  | Parker | 3 | 5 |
| Design Document | Alan | 4 | 5 |
|  | Cruz | 4 | 5 |
|  | Esther | 4 | 5 |
|  | Harrison | 4 | 5 |
|  | Max | 4 | 5 |
|  | Parker | 4 | 5 |
| Test Plan | Alan | 2 | 3 |
|  | Cruz | 2 | 3 |
|  | Esther | 3 | 4 |
|  | Harrison | 2 | 3 |
|  | Max | 3 | 4 |
|  | Parker | 2 | 3 |
| Implementation | Alan | 7 | 10 |
|  | Cruz | 7 | 10 |
|  | Esther | 8 | 11 |
|  | Harrison | 7 | 10 |
|  | Max | 8 | 11 |
|  | Parker | 7 | 10 |
| Test Report | Alan | 1 | 2 |
|  | Cruz | 1 | 2 |
|  | Esther | 1 | 2 |
|  | Harrison | 1 | 2 |
|  | Max | 1 | 2 |
|  | Parker | 1 | 2 |
| Presentation | Alan | 1 | 2 |
|  | Cruz | 1 | 2 |
|  | Esther | 1 | 2 |
|  | Harrison | 1 | 2 |
|  | Max | 1 | 2 |
|  | Parker | 1 | 2 |

## Assumptions

- Team will use shared repository and standard branching

- Each team member will contribute consistently each week

- Deliverables will remain stable

- Stakeholder will be available to provide timely feedback

- All team members have compatible development environments

- Each milestone will be completed and able to be reviewed one day before the due date.

## Constraints

- No hardware will be purchased for the project

- Free third-party API capabilities and availability

- Strict deliverable deadlines

# Risks

| ID | Risk | Impact (1-5) | Likelihood (1-5) | Response | Risk Level | Risk Owner |
| --- | --- | --- | --- | --- | --- | --- |
| R1 | Absent/Unresponsive Team Member | 3 | 4 | Communicate with team member as soon as possible/redelegate their work. If repeated remove team member at the 4 to 5-week mark. | 12 | Max Shuford |
| R2 | Loss of Work | 3 | 2 | Attain previous version from git repository or redo work when it has not been added to the git repository yet. | 6 | Harrison Ingram-Bate |
| R3 | Communication Failures | 3 | 4 | Make sure communication is clear and consistent, confirming expectations with stakeholders | 12 | Esther Law |
| R4 | Inaccurate Software Requirements | 3 | 3 | Revise requirements as needed and communicate with stakeholders. | 9 | Parker Miller |

| Risk Level Key |  |
| --- | --- |
| Very High | 16-25 |
| High | 10-15 |
| Moderate | 5-9 |
| Low | 1-4 |